TERMS OF REFERENCE

Supervision of works for construction of kindergartens in the municipalities of Strumica, Resen, Gjorce Petrov, Bogovinje and Kriva Palanka

- BACKGROUND

The Government of the Republic of North Macedonia (GOM) and the International Bank for Reconstruction and Development signed a loan for implementing the Macedonia Social Services Improvement Project (SSIP).

The SSIP development objective is to expand access to and improve the quality of social services, including preschool services, for vulnerable groups.

The Social Services Improvement Project will help address the challenges that are particularly associated with social exclusion of vulnerable groups and the low quality and fragmentation of Early Childhood Education and Care (ECEC) and social services.

The project will contribute to the GoM’s ultimate objectives of alleviating poverty and enhancing human capital by strengthening the overall social protection delivery system and access to services by existing social assistance recipients and other vulnerable groups. Also the Project shall help alleviating poverty and enhancing human capital by investing in quality early learning for preschool children and their families and by supporting the transition into primary education.

- GENERAL OBJECTIVE

The objective of this assignment is Supervision of works for construction of kindergartens in the municipalities of Strumica, Resen, Gjorce Petrov, Bogovinje and Kriva Palanka.

- SCOPE OF WORK

- Supervision of works for construction of kindergarten in the municipality of Strumica.

Supervision of works for construction of a kindergarten in Strumica, located on Street 1 with number of Building Parcel 36-13A, usage V2 categorization-health and social protection. The main project design is prepared by a design company with all necessary phases, studies and reports and a detailed bill of quantities for the construction works for each phase. The kindergarten is on two levels with the maximum building surface of 2996 m2.

The budget ceiling amount for construction calculated based on the calculation given in the Main Project prepared by the Project design company is 1.600.000,00 EUR.

- Supervision of works for adaptation of kindergarten in the municipality of Resen.

Supervision of works for adaptation of a kindergarten in Resen, located on Mite Trpovski street  with number of Building Parcel 1, usage V2 categorization-health and social protection. The main project design is prepared by a design company with all necessary phases, studies and reports and a detailed bill of quantities for the construction works for each phase. The kindergarten is on one level with the maximum building surface of 399,2 m2.

The budget ceiling amount for adaptation calculated based on the calculation given in the Main Project prepared by the Project design company is 340.000,00 EUR.

- Supervision of works for construction of kindergarten in the municipality of Gjorce Petrov.

Supervision of works for construction of a kindergarten in Volkovo, settlement in the municipality of Gjorce Petrov, located on Street 46 with number of Building Parcel 1.4, usage V2 categorization-health and social protection. The main project design is prepared by a design company with all necessary phases, studies and reports and a detailed bill of quantities for the construction works for each phase. The kindergarten is planned to be on one level and basement level with the maximum building surface of 4920 m2.

The budget ceiling amount for construction calculated based on the calculation given in the Main Project prepared by the Project design company is 1.200.000,00 EUR.

- Supervision of works for adaptation of kindergarten in the municipality of Bogovinje.

Supervision of works for adaptation of a kindergarten in Kamenjane, a village in the municipality of Bogovinje, located on number of Cadastral Parcels 1585/1, 1585/2 and 1584, usage V categorization - health and culture education zone. The main project design for adaptation is prepared by a design company with all necessary phases, studies and reports and a detailed bill of quantities for the adaptation works for each phase. The adaptation is planned to be on the whole existing one storey building with the maximum building surface of 524 m2.

The budget ceiling amount for adaptation calculated based on the calculation given in the Main Project prepared by the Project design company is 180.000,00 EUR.

- Supervision of works for construction of kindergarten in the municipality of Kriva Palanka.

Supervision of works for construction of an upgrade of a kindergarten in the municipality of Kriva Palanka, located on Street Ilindenska bb with number of Building Parcel KP 1684, usage V2 categorization-health and social protection. The main project design is prepared by a design company with all necessary phases, studies and reports and a detailed bill of quantities for the construction works for each phase. The upgrade is planned above an existing kindergarten which is currently functioning with the maximum building surface of 430 m2.

The budget ceiling amount for construction calculated based on the calculation given in the Main Project prepared by the Project design company is 383.000,00 EUR.

Specific tasks

The Supervision company shall carry out the supervision and monitoring of works and inspection of the building materials.

The Supervisor will provide supervisory services in the technical and financial control of the works; check the performance of the selected Contractors and verify that the execution of the project is in accordance with the contract documents. During the construction phase, the Supervisor will carry out all the necessary inspections and testing of materials and of manufactured products in order to insure the compliance with accepted standards and practices. The materials should be checked before incorporation and their relevant quality has to be specified in the Technical Specifications of the contract’s documents and approved by the Supervisor before the beginning of the works. The Supervisor will instruct the contractor for the site testing, including in the supervision’s and verification’s phases of such a test. The Supervisor will take care of reducing as much as possible the project expenditures and request the Contractors to take appropriate measures in view of improving the work’s progress. The Supervisor shall supervise the sites at least once per week accompanied by the SSIP Project manager of the works (architect/civil engineer) for better coordination of their work and in order to have the same approach when supervising the contracts execution.  Before the beginning of the works the Supervisor in coordination with the SSIP Project manager of the works (architect/civil engineer) shall approve the dynamic program plan of the works.

The Supervisor in coordination with the Project manager of the works (shall determine the actual quantities of the works executed by the Contractor, and this shall be paid in accordance with the provision of the Contract. The Interim payments have to be approved by the Supervisor and the PMU (Project Management Unit).

- REQUIRED QUALIFICATIONS

- Qualifications based on which the consultants shall be ranked on the short list

- License (Authorization) B for supervision of works in accordance with the Construction Law of the Republic of North Macedonia. In a case of Joint Venture this qualification criteria must be met by all partners of the Joint Venture

- ISO 9001 Certification.  In a case of Joint Venture this  qualification criteria must be met by the Leading partner of the Joint Venture

- ISO 14001 Certification. In a case of Joint Venture this  qualification criteria must be met by the Leading partner of the Joint Venture

- The consultant should have performed at least three assignments in the past five years, similar to the one described in the specific request for expression of interest (name of the assignment, description, duration, contract amount, reference). The list shall be supported with certificates on fulfilled contract obligations. In a case of Joint Venture (JV) the qualifications of the JV partners will be cumulated, and the fulfilment of this criteria will be determined if the Leading partner has successfully completed at least one  (1) similar contract

- The Consultant company must provide documentary evidence that has been in its current form of business, for at least three years prior the date of issuing of this invitation for expression of interest. In a case of Joint Venture this qualification criteria must be met by all partners of the Joint Venture.

- The Supervision company must have a certified lab or must have signed agreement for collaboration with a certified lab for testing the materials that shall be used during the contraction to confirm that they fulfil the requested characteristics. In a case of Joint Venture this qualification criteria must be met by the Leading partner of the Joint Venture

- Qualifications that shall be assessed to be fulfilled by the first ranked consultant:

  - The Consultant company shall be excluded from the contract award procedure, provided that (the selected consultant shall provide relevant evidence for this requirements):

  - is a under a bankruptcy or liquidation procedure;

  - has unpaid taxes, contributions or other public duties, unless has received approval for delayed payment of taxes, contributions or other public duties, in accordance with the special regulations and pays them on regular basis;

  - has been imposed a secondary sentence prohibition on participation in open call procedures, awarding public procurement contracts and contracts for public private partnership;

  - has been imposed a secondary sentence temporary or permanent prohibition on performing a certain activity;

  - is being pronounced a misdemeanor sanction prohibition on practicing profession, performing activity or duty, i.e. temporary prohibition for performing a particular activity, or

  - it has been announced, in the last 5 years, effective court decision for participation in criminal organization, corruption, fraud or money laundering;

In a case of Joint Venture this qualification criteria must be met by all partners of the Joint Venture.

  - Consultant company must provide at least the following technical expert staff for completing the assignment:

To have employed (formally full time employed) for at least 6 months prior to the publishing the Invitation for expression of interest for the services to be done, at least 4 employees/technical expert staff, i.e. minimum 1 for each of the following positions.

- Civil engineer (minimum qualifications):

- Bachelors Degree in Civil engineering;

- At least 5 years of professional experience in supervision of works;

- Valid Authorization B for supervision of works issued by the Chamber of authorized architects and authorized civil engineers of the Republic of North Macedonia;

- Architect (minimum qualifications):

- Bachelors Degree in Architecture;

- At least 5 years of professional experience in supervision of works;

- Valid Authorization B for supervision of works issued by the Chamber of authorized architects and authorized civil engineers of the Republic of North Macedonia;

- Mechanical Engineer (minimum qualifications):

- Bachelors Degree in Mechanical engineering;

- At least 5 years of professional experience in supervision of works;

- Valid Authorization B for supervision of works issued by the Chamber of authorized architects and authorized civil engineers of the Republic of Macedonia;

- Electrical Engineer (minimum qualifications):

- Bachelors Degree in Electrical engineering;,

- At least 5 years of professional experience in supervision of works;

- Valid Authorization B for supervision of worksissued by the Chamber of authorized architects and authorized civil engineers of the Republic of North Macedonia;

In a case of Joint Venture (JV) the qualifications of the JV partners will be cumulated.

- REPORTING OBLIGATIONS

The supervision company shall submit a weekly report and summarized monthly report to the Project manager. The reports shall include minutes of each site visit accompanied with site photos with description of the work dynamics in regards to the dynamic plan submitted by the construction company.

All the outputs prepared must be in accordance to the Law for construction (Official Gazette of the Republic of Macedonia, No. 130/09, published 28.10.2009) and all other relevant Law regulations.

- DURATION OF THE ASSIGNMENT

The expected duration of the assignment is 20 months (or up until the technical acceptance of the kindergartens and the submission of all technical reports that prove that the buildings are completed).

- SELECTION METHOD AND CONTRACT

The selection method is “Consultant’s Qualifications Based Selection”  and the contract shall be Time Based according to the World Bank Procurement Regulations for Investment Project Financing (IPF) Borrowers – Procurement in IPF of Goods, Works, Non‐Consulting and Consulting Services, (Regulations) issued in July 2016, revised November 2017., www.worldbank.org.