JULY-AUGUST 2019

INITIAL LIMITED ENVIRONMENTAL AND SOCIAL IMPACT ASSESSMENT

"Category B+" PROJECT

Construction of a new kindergarten – Municipality of Negotino

.

Prepared by:

Slavjanka Pejchinovska-Andonova, MSc, Environmental Engineer

Environmental and Social Safeguards Specialist

TABLE OF CONTENTS

INTRODUCTION	1

1.	DESCRIPTION OF LOCATION	2

2.	DESCRIPTION OF THE PROJECT	5

2.1 Project Activities	8

3.	MAIN DATA	10

3.1 Sensitive receptors	12

4.	POTENTIAL ENVIRONMENTAL IMPACT AND RISK AND IMPACT AND RISK ASSESSMENT	13

IMAGES

Image 1 Location of the Negotino Municipality (in orange) in relation with the Republic of North Macedonia	2

Image 2 Micro location of the new kindergarten	3

Image 3 Macro location of the new kindergarten	3

Image 4 Location for construction of the new kindergarten	4

Image 5 Access roads for the location for construction of the new kindergarten	4

Image 6 Graphical plan of kindergarten	7

Image 7. Seismological map of RNM	10

Image 8 Cultural heritage in Negotino	18

TABLES

Table 1. Planned activities during the construction phase	8

Table 2 Potential impacts and risks	13

Table 3 Impact assessment of the project activities in the construction and operational phase	14

ABBREVIATIONS

| MoEPP | Ministry of Environment and Physical Planning |
| --- | --- |
| RM | Republic of Macedonia |
| IEEES | Institute of Earthquake Engineering and Engineering Seismology |
| MIS | Mercalli Intensity Scale |
| MSS | Macroseismic scale |
| MLSP | Ministry of Labour and Social Policy |
| PE | Polyethylene |
| FF | Fire-fighting |
| ESMP | Environmental and Social Management Plan |
| RNM | Republic of North Macedonia |
| ESMF | Environmental and Social Management Framework |

# INTRODUCTION

The conditions in the existing preschool institutions do not meet the requirements for additional accommodation of children; hence the need for realization of a project which shall provide conditions for increase in the capacities for accommodation of children at the territory of the Republic of North Macedonia. In addition, the City of Negotino is facing the issue of lack of preschool institutions, and is planning to overcome it through the construction of a new facility which envisages accommodation of 161 preschool children.

Having in mind the legal requirements in the field of environment, when preparing such type of projects, it is necessary to submit a Notice of intent for commencement of a project to be submitted to the MoEPP which initiates the environmental impact assessment procedure. In accordance with the legal obligation, the Negotino municipality shall have to prepare a Letter of Intent to commence a project and submit it to the MoEPP, followed by preparation of an Opinion by the Ministry of Environment and Physical Planning determining whether the Project for kindergarten construction in Negotino, with its specifics, is in accordance with the Appendix to the Regulation for activities for which Report has to be prepared, and whose approval is under the competence of the mayor of the municipality (Official Gazette of the Republic of Macedonia No 32/12) or the Mayor of Skopje or the mayor of the municipality, chapter X – Infrastructure projects, item 5 Social protection facilities. The Report shall be prepared in accordance with Article 24 of the Law on Environment (Official Gazette of the Republic of Macedonia No 53/05, 81/05, 24/07, 159/08, 83/09, 48/10, 124/10, 51/11, 123/12, 93/13, 187/13, 42/14, 44/15, 129/15, 192/15, 39/16 and 98/18) and the Rulebook on the form and contents of the Report for environmental protection in accordance with the types of activities for which the report is being prepared, as well as in accordance with the entities performing the activity and the scope of activities being performed by the legal and natural entities, the procedure for their approval, as well as the method for keeping of the register of approved reports (Official Gazette of the Republic of Macedonia No 44/13, 111/14). If the issued Opinion of the MoEPP is positive and Report has to be prepared, the Municipality of Negotino shall prepare a Report and send a copy thereof together with the Decision to the MLSP for approval.

Having in mind the requirements of the World Bank, an Environmental and Social Management Framework (ESMF) was prepared as part of the Social Services Improvement Project of the MLSP of RNM, prepared in May 2018 by the Environmental and Social Safeguards Specialist. ESMF was used, as the most appropriate tool, for conducting an in-depth analysis of the environmental and social issues. It is prepared so as to ensure that the proposed project is being conducted in accordance with the environmental and social issues standards of the World Bank, the policies for protection and the national environment legislation which is to be used as practical tool during designing, implementation and monitoring of project activities. In accordance with the nature, size, location, as well as the specifics of the potential environmental impacts during the construction of the kindergarten in Negotino, the project was classified as category B+ project/project with significant risk, which requires the preparation of an Initial limited impact assessment with an Environmental and Social Management Plan (ESMP).

# DESCRIPTION OF LOCATION

The Municipality of Negotino is located in the central part of the Republic of Macedonia, in the area of middle Povardarie, and due to the geographic positioning, it belongs to the Vardar region, and also belongs to the Tikvesh – Vardar region as special natural environment. It covers the eastern part of the Tikvesh valley, on both sides of the Vardar River, and borders Demir Kapija to the south-east. It borders the municipalities: Shtip municipality to the north, Konche to the east, Kavadarci to the south, Rosoman to the west, and Gradsko to the north-west.

The Municipality of Negotino covers an area of 414 km2 and has 19.212 inhabitants, including the City of Negotino and other 18 inhabited places, in 4 of which the population is fully displaced. The Negotino municipality is located at an average altitude of 150 m, with only 1-2 km distance from the transport communication E-75 passing along the valley of the River Vardar and 2 km from the River Vardar.

Communications are passing through Povardarie, connecting Negotino in the south-west direction with Gevgelija, and with Veles and Skopje in the north-west direction with the motorway E-75.

The regional road R-108 (Prilep Kavadarci - Negotino - Radovish) and the railway (Skopje - Thessaloniki) is also passing through the municipality.

The favorable geographic position of Negotino in the area of the Tikvesh valley offers easy access and possibility for intensive and fruitful economic development.

Image 1 Location of the Negotino Municipality (in orange) in relation with the Republic of North Macedonia

The project location for construction of a new kindergarten in Negotino is located on a state property  on the street 4th July, right to the park with the same name. Housing facilities, houses and buildings can be found near the project location. To the north of the project location, the park 4th of July is located, the Home for the Elderly "Zhana" is west of the project location, and to the east, the project location borders several houses and vast agricultural areas behind them.

Image 2 Micro location of the new kindergarten

The following is located in the wider project location area: The motorway “Friendship”, stretching 600 m to the east of the project location, north-south direction; the Police station Negotino and the Memorial Crypt are 300 m to the north of the project location; the Assembly of the City of Negotino is 600 m to the south-west, the City Stadium is 1.000 m in the same direction, whereas the Park Poljanka is at 300 m south of the project location.

Image 3 Macro location of the new kindergarten

The field visit enabled insight in the current situation of the location for the new kindergarten. There are no built facilities on the location and it is covered with grass; this means that there is no need of additional cleaning of the location during the preparatory phase.

Image 4 Location for construction of the new kindergarten

Image 4 shows that the project location is located in an urban environment.

Image 5 Access roads for the location for construction of the new kindergarten

# DESCRIPTION OF THE PROJECT

The location of the facility is in a city area on the cadaster plot 9059/1, and is envisaged to be with total gross area of 1.587,40 m2, whereas the total useful area of the ground area is 1.480,30 m2.

The projected kindergarten is envisaged to be with accommodation capacity for 161 children, distributed in 9 play rooms:

- 4 play rooms  (crèche) for children aged 9 – 24 months with total capacity for 60 children;

- 2 play rooms  for children aged 2 – 4 years with total capacity for 36 children;

- 2 play rooms  for children aged 4 – 5 years with total capacity for 40 children;

- 1 play room for children aged 5 – 6 years with total capacity for 25 children.

The kindergarten, in addition to the mentioned play rooms (nurseries) shall also include the following: common rooms for the employees with kitchenette, changing facilities and toilets, room for isolation with toilet, administration office, office for professional officials and office for medical persons, multi-purpose area, laundry with hygienic storeroom, distribution kitchen with separate official entrance, storage room, changing facilities and toilets for the employees, mechanical unit with separate entrance, storage room for the fuel and room for the internal central boiler, main entrances with windshield, corridors, official entrance for the employees.

The access to the facility is from the south-east side of the plot; the plot is accessed from the main street through the side service street "7". Parking issue is resolved within the plot, and the envisaged number of parking places for the kindergarten is 14.

The access to the plot is secured through the street "Stanko Franc Pipan”, on the north side, whereas the parking is resolved within the plot itself.

Energy Efficiency Report was prepared for the facility. According to the Report, it can be concluded that the new facility, according to the energy consumption shall be in “B” class of energy efficiency with annual energy consumption per m2 of 43,81 kWh/(m2a), which is significantly better than the minimal requirements defined in the Rulebook on energy specifics of buildings of 100 kWh/(m2a). The total CO2 emission was calculated at 48,1 t CO2/a, which is about 56% less, compare to facilities built according to the minimal requirements of the Rulebook on energy specifics of buildings.

Heating and cooling of the facility shall be either through heat pumps or through electrical boiler, having in mind the climate features of the region in which the facility is located.

The facility envisages a separate system for ventilation of premises with same purpose and equal operational mode, where 4 plate recuperators shall be applied, equipped with F9 filters for PM particles.

All ventilation channels shall be installed at the attic, in the suspended ceiling area.

In order to increase the efficiency of the ventilation system, it is envisaged for the system to use 80% fresh air and 20 % air.

To prepare cool water necessary for the ventilation-convector system, two cooling aggregates have been envisaged with air cold capacitor with exit temperature of cold water of 7°C at external air temperature of 38°C with cooling Freon liquid: R410A.

The circulation pump shall secure circulation of cold water 7/12 °C and hot water 50/45 °C.

As backup option for heating of the facility during winter, it is envisaged to use a boiler on pellets whose supply shall be through a daily reservoir connected to the boiler with an agitator with flexible screw conveyor.

In order to meet the requirements for sanitary hot water for the facility, a system is envisaged composed of two combined vertical boilers for sanitary hot water with volume of 1.000 L. The nine plate sun collectors, installed at the roof of the facility, shall be connected with one heat inverter in the combined boiler, whereas the heat pumps or the boiler on pellets through the heat reservoir shall be connected to the second heat inverter in the combined boiler.

According to the data from the main design for construction of a kindergarten in the Negotino Municipality, the system with 9 sun collectors, with individual net surface of 2.3 m2 and two isolated, vertically positioned boilers with individual volume of 1.000 liters, should provide at annual level 10.000 kWh of energy, at the most, for heating the sanitary hot water. These numbers were obtained on the basis of the type and number of collectors, their efficiency and coefficients, the mean monthly and annual values of the global sun irradiation and other data. On monthly level, an average of 833 kWh of energy shall be obtained for heating of the sanitary hot water, whereas on annual level, the CO2 emissions shall be reduced by 9.000 kg, or 750 kg at monthly level, compared to the electricity use.

The entire system envisages a fire alarm system. Addressable firefighting central with two loops is envisaged; a loop for automatic and manual alarms and loop for firefighting sirens.

The subject facility envisages 90 minutes-refractory FF doors and 120 minutes-refractory FF walls.

In accordance with the expected medium firefighting load, it can be concluded that it is necessary to install two firefighting hydrants at 80-100 m distance, as well as a total of 11 manual FF devices (8 type S-9 kg and 3 CO2- 5 kg).

Ground rod, installed prior to concreting, is envisaged for grounding of the facility. Classical lightning protection installation is envisaged to protect the facility against atmospheric and commutative discharges.

The facility is envisaged to be built on a location with built city plumbing and fecal sewage infrastructure. Drinking water, for sanitary and FF requirements shall be provided with the connection to the existing city street water supplying network.

The kindergarten’s illumination is envisaged to be exclusively with LED lights.

Ground floor plan is presented on the image below.

Image 6 Graphical plan of kindergarten

## 2.1 Project Activities

The project activities can be divided in two phases: preparatory (geodetic marking of the facility's location and preparation of the terrain for construction of the facility) and construction of the kindergarten and kindergarten construction-related activities.

The main project activities which shall be conducted during the construction of the kindergarten in the Negotino Municipality, and which could have potential environmental impact, are presented in Table 1.

It is important to note that the use of asbestos-containing materials is prohibited in the construction of the new kindergarten.

Table 1. Planned activities during the construction phase

Project Activities

I Preparatory works: geodetic marking of the facility’s location and preparation of the terrain for construction of the facility, clearing of the trees, bushes etc. at the location; II Activities related to construction of the facility - Fencing of the construction plot with sheet metal fence with height of 200 cm on metal or concrete pillars; - Installation of appropriate signalization so as to secure safe traffic on the access road; - Earth works: Combined mechanical and manual excavation, removal of earth, compacting of foundation pit, procurement, transport and compaction of the crushed stone sub-base, returning of part of the excavated material around the foundations; - Concrete works: procurement of material, transport and installation of concrete MB30 in foundations, floor and inter-floor slabs, reinforced concrete walls, reinforced concrete pillars, reinforced concrete beams, reinforced concrete platforms, cement screed and stairs; - Reinforcing activities: Procurement of material, transport, stretching, cutting, bending, placing and connecting of the strip reinforcement R Ф 8 – 18 (for execution of foundations, foundation beams, pillars, beams, external stairs, plateaus) and reinforcement mesh (for execution of floor slab); - Isolation works: hydroisolation, coating of the toilet walls, thermal isolation of roof and floor slab; - Steelwork: procurement, transport and installation of a steel roof construction above the multi-purpose space and boiler room; - Masonry: procurement, transport and building with compo mortar on external, internal walls and external FF wall, plastering of all walls; - Plastering works: procurement of material, transport and coating with plasterboard panels; - Flooring works: procurement of material, transport and placement of laminate; - Ceramic works: procurement of materials, transport and installation of wall and floor tiles; - Painting works: procurement of material, smooth coating and painting of internal walls, construction and ceilings with policolor; - Façade works: procurement of material, transport and execution of demit-façade - Covering activities: procurement of material and execution of wooden roof construction – wooden bar, covering of the roof rack, assembly of the roof sandwich panel; - Sheet metal works: procurement of material, transport and execution of roof cover of plasticized sheet metal TR200/35; - Internal and external joinery and FF doors: procurement, transport and installation of façade/internal portals, doors and windows executed in PVC five-chamber profiles and installation of internal partitions in the toilets; - Locksmith activities: procurement, transport and installation of protective fence at terraces of play areas and placement of canopies at the entrance points; - Landscaping and fence: mechanical excavation and compaction of crushed stone sub-base layer, concreting of strip foundations and retaining wall, installation of strip reinforcement, installation of external fence and entry metal doors, placement of interlock pavers in the yard and street tiling, procurement and planting of deciduous and coniferous trees.

# MAIN DATA

• Climate features

The territory of the Negotino Municipality, as part of the Tikvesh and Povardarie area, is under the influence of the Mediterranean climate coming from the south through the Demir Kapija gorge, and of the continental climate, coming from the north through the Veles valley. Climate specifics:

-   average air temperature 13,5 °C,

-   mean summer temperature 24,7 °C,

-   mean winter temperature 3,1°C,

-   average  58 days with temperature below 0 °C – 58.

January is the coldest month, with mean minimal temperature of – 1,4°C, whereas July and August are the warmest months. This area is characterized with rather low rainfall, which in annually, in average, 450 mm/m2. The average humidity is 67 %. The average sunshine radiation is 2.230 hours. The most common winds in this area are the north and the north-west wind.

• Seismology

The territory of the Negotino Municipality, in which the subject location is positioned, belongs to areas that are subject to frequent and strong earthquakes, caused by the local and more distant epicenters. In this area, earthquakes are possible with intensity of VIIIᵒ according to the Mercalli intensity scale.

Image 7. Seismological map of RNM

• Water

The Tikvesh valley, in hydrographic terms, is medium-rich in rivers; the rivers flowing through are as follows: Raechka river, Doshnica, Boshava, and Crna river flowing through the Tikvesh area, where the famous artificial Tikvesh Lake is built, one of the biggest artificial lakes in the Republic of Macedonia.

The main water resource in the middle Povardarie is the Vardar river, in which the Crna River is flowing.

More important surface water streams in the Negotino Municipality are as follows: Vojshanichka river, Timjanichka river, Kurjachka river, Doshnica river, Boshava river, Negotinska river, and the River Vardar which passes through the Municipality of Negotino. The river Vardar is at 1 km distance from the project location, whereas the Negotinska river is at 150 m west from the project location.

• Air quality

The closest air quality monitoring station is located in Kavadarci, about 10 km south-west from Negotino.

Industry, transport and heating of homes and commercial facilities in the winter period are considered as air pollution sources of the city.

According to the Kavadarci monitoring station data, while measuring the medium daily concentrations of Sulphur dioxide (SO2) and suspended particles with size up to 10 micrometers (PM10), maximal daily eight-hour mean values of carbon monoxide (CO) and ozone (O3 ) and medium hourly concentrations of nitrogen oxide (NO2), the most frequent exceeding of the threshold values have been recorded for PM10, or 141 days in 2018. In addition, exceeding of the target value of ozone has been observed for 31 times in Kavadarci.

• Waste

On the territory of the City of Negotino, the PE "Komunalec” Negotino collects, transports and disposes the communal waste from the territory of the city and the surrounding inhabited places.

The main activity of PE “Komunalec” is as follows:

- Collection, transport and disposal of solid communal waste

- Maintenance of the city landfill

- Maintenance of the garbage collection vehicles

- Installation and maintenance of the communal equipment

For the purposes of successfully executing their work tasks, the enterprise has four special communal vehicles and one tractor. The garbage from the city is collected once a week per areas, and five times a week from the central city area. For that purpose, there are 50 containers with capacity of 1,1 m3.

The Negotino Municipality has its own landfill at a distance of 6 km from the city, at the location called “Bucheto” which covers an area of 87.000 m2 and also includes a pit for medical waste.

• Relief and geological specifics

The Tikvesh valley, in which the Negotino Municipality is located, is with flat and hilly terrain. There are traces of the lake riparian relief along the valley border in certain parts, and somewhere at a larger area, where the terraces are expressed in Mediterranean and Dinaric ridged layers in Paleozoic and Mesozoic rocks. Flat surface is dominant in the valley with: deluvial, vertisols, alluvial, brown soils on limestone, etc.

The Tikvesh valley belongs to the continental—sub-Mediterranean area characterized by valley areas with dominant hilly terrains. The area rises to 600 m; therefore the altitude differences between the highest and lowest elevations are 500 m. The geological composition is heterogeneous. Almost clastic sediments occur, with dominant tertiary lake and sea sediment. All of these reflect on the climate, vegetation and soil, as well as of their heterogeneity.

• Flora and fauna

The following animal species are found in the Tikvesh valley: wild boar, wild rabbit, roe deer, wolf, fox, partridge, wild duck, and other less represented species.

Regarding the flora, the following species are represented near the river Vardar: willow, poplars and some species of bushes, whereas oak, beech, hornbeam and ash tree can be found at the higher places.

The rivers Vardar and Doshnica are characterized with fish stock of the following species of fish: catfish, carp, barbell, minnow, and bleak.

On the territory of the Negotino Municipality there are habitats rich in different species of reptiles, snakes, lizards and turtles.

## 3.1 Sensitive receptors

The construction of the new kindergarten shall be executed in an urban inhabited area, i.e. in the City of Negotino in the Negotino Municipality.

The main sensitive receptors in the environment shall be the elderly accommodated in the Home for the Elderly “Zhane” near the project location, as well as its employees. The sensitive receptors shall be the residents living in the nearby individual housing facilities. As a result from the above, the main attention and measures should be directed toward them.

# POTENTIAL ENVIRONMENTAL IMPACT AND RISK AND IMPACT AND RISK ASSESSMENT

The project activities can be divided in two phases: preparatory (geodetic marking of the facility's location and preparation of the terrain for construction of the facility) and kindergarten construction-related activities. The potential impact and risks are reviewed in the three phases: preparatory phase, construction phase and operational phase.

The contractor shall take into consideration and realize all measures envisaged in the detailed plan for mitigation of adverse impact on the environment and the Plan for monitoring of the realization of measures (presented below). The Engineer shall perform the monitoring over the implementation of the proposed environmental protection measures. The good communication between: the Contractor, Engineer, Environment Inspector, Communal Inspector and other relevant persons of the Negotino Municipality (Transport Engineer, Mayor) is of key importance for the proper and timely project implementation. At the same time, the responsible persons of the Municipality should be proactive and should participate at meetings.

Table 2 Potential impacts and risks

| Phase | Environmental aspects | General environmental risk assessment |
| --- | --- | --- |
| Preparatory phase | Health and safety of workers and the community (the residents in the immediate surrounding area, in particular) | Local, long-term, significant importance |
| Construction phase | Health and safety of workers and the community (the residents in the immediate surrounding area, in particular) | Local, long-term, significant importance |
|  | Air quality | Local, medium-term, medium importance |
|  | Noise | Local, long-term, significant importance |
|  | Waste creation | Local, medium-term, significant importance |
|  | Impact on water and soil | Local, short-term, significant importance |
|  | Impact on the flora and fauna | none |
|  | Impact on the cultural heritage | none |
| Operational phase | Waste creation | Local, medium-term, significant importance |
|  | Safety of employees, children and parents at entrance, stay and exiting the facility. | Local, long-term, significant importance |
|  | Air quality | Local, medium-term, significant importance |

Table 3 Impact assessment of the project activities in the construction and operational phase

| Impact assessment – Construction phase |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental aspects | Type of impact | Positive (+) or negative (_) | Intensity | Scope / location of impact occurrence | Time of impact occurrence | Impact duration | Reversible / non-reversible | Probability of occurrence | Significance |
| Physical and natural elements of the environment |  |  |  |  |  |  |  |  |  |
| Ground water | indirect | (-) | medium | volume | delayed | medium-term | reversible | potential | local |
| Hydrological situation – quantity, flows or levels of rivers, small streams etc. | indirect | (-) | significant | area | delayed | long-term | non-reversible | certain | local |
| Landscape | direct | (+) | significant | area/ volume | immediate | long-term | non-reversible | certain | local |
| Air quality | direct | (-) | medium | area/ volume | immediate | medium-term | reversible | certain | local |
| Water quality | direct | (-) | low | area/ volume | immediate | short-term | reversible | potential | local |
| Soil pollution | cumulative | (-) | medium | area | delayed | short-term | reversible | potential | local |
| Different types of waste | direct | (+) | significant | area/ volume | immediate | medium-term | non-reversible | certain | local |
| Chemicals / motor oils | direct | (-) | low | area | delayed | medium-term | reversible | potential | local |
| Biodiversity | indirect | (-) | low | area | immediate | short-term | reversible | potential | local |
| Social issues |  |  |  |  |  |  |  |  |  |
| New employment | direct | (+) | medium | dispersion | delayed | long-term | non-reversible | certain | local |
| Occupational safety and health | direct | (+) | significant | dispersion | immediate | long-term | non-reversible | certain | local |
| Local economy development | direct | (+) | medium | dispersion | immediate | long-term | non-reversible | certain | regional |
| Noise and vibrations | direct | (-) | significant | dispersion | immediate | long-term | non-reversible | certain | local |
| Community development | direct | (+) | significant | dispersion | delayed | long-term | non-reversible | certain | regional |

| Impact assessment – Operational phase |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental aspects | Type of impact | Positive (+) or negative (_) | Intensity | Scope / location of impact occurrence | Time of impact occurrence | Impact duration | Reversible / non-reversible | Probability of occurrence | Significance |
| Physical and natural elements of the environment |  |  |  |  |  |  |  |  |  |
| Different types of waste | direct | (+) | significant | area/ volume | immediate | medium-term | non-reversible | certain | local |
| Air quality | direct | (-) | significant | area/ volume | immediate | medium-term | reversible | certain | local |
| Social issues |  |  |  |  |  |  |  |  |  |
| Occupational safety and health | direct | (+) | significant | dispersion | immediate | long-term | non-reversible | certain | local |

Potential impact on the health and safety of workers and the community (the residents in the immediate surrounding area, in particular)

The following impact is expected in terms of endangering the health and safety of workers and of the community from the execution of project activities in the construction and operational phase: earth excavation activities, working on heights, execution of roof construction, irregular obligatory use of protective equipment and clothing of the workers, placement of fence and prohibited access for unauthorized persons during the execution of construction works, transportation of raw materials and production materials, lack of trained personnel at the construction site regarding the safety and health aspects.

During the operational phase, in reference with the safety and health, the risks shall be as follows: untimely maintenance of installations (electrical, plumbing), fence and entrance to the facility for accommodation of preschool children.

In order to introduce the workers to the proposed measures which are to be regularly implemented and to the regulations for management of all types of waste, it is necessary for the Contractor to have prepared an Occupational Health and Safety Plan. The Plan should present the good construction practice, as well as the Waste Management Plan.

Prior the commencement of the construction, the local population shall be informed (through the official website of the Negotino Municipality: http://www.negotino.gov.mk/ and the municipal information board) regarding the type of project activities, date of commencement of the activities, dynamics of their realization and regarding the duration of the project activities.

Prior the commencement of the project activities, the following is required: placement of fence, strip and warning signs, and their continuous monitoring and correction during the facility construction, if required, for the purposes of increasing the safety of people passing by the construction site. Particular attention shall be paid to the installations for wastewater and electricity, and the shafts shall not be left opened, and the electric cables shall not be left unsecured, so as to avoid any occurrence of accidents. The workers shall obligatory wear protective clothing and equipment while executing the project activities depending on their position and obligations within the project.

The potential impact in the construction and operational phase is expected to be negative, direct, probable, non-reversible, with significant importance at local level.

Potential impact on air quality

The implementation of project activities shall result into direct adverse impact on the air (emissions of exhaust gases and dust) stemming from: operations of the construction machinery, equipment and vehicles, transport of raw materials and production materials. During the operation phase, air impact is expected from the boiler on pellets, vehicles transporting raw materials for food preparation in the kitchen, and the vehicles for transportation of children.

In order to reduce the air quality impact, the vehicles, construction machinery and machinery shall be well maintained and in accordance with the relevant emission standards, and their speed shall be adjusted to the construction site. Earth spraying with water shall be applied at the project location so as to reduce or completely avoid occurrence of dust during excavation and transport of excavated earth. The construction materials shall be kept at appropriate locations in appropriate conditions so as to reduce the dust dispersion to the environment. Vehicles and construction machinery shall be regularly maintained (washing of wheels) so as to reduce emissions and expansion of pollution. It is necessary to appropriately cover the material being transported by the vehicles and which could cause dust emissions, so as to minimize and eliminate adverse impact on the local population around the project location.

During the operational phase, the boiler outflow should be measured.

The impact in the construction and operational phase is expected to be negative, direct, certain, reversible, with medium importance at local level.

Noise impact

In accordance with the national legislation for environmental noise protection – Official  Gazette of the Republic of Macedonia No 79/07, 124/10, 47/11 and 163/13 and 146/15, the project location in an inhabited area belongs to an area of I degree of protection against noise (threshold values for this area are from 40 dBA for the night period and 50 dBA during the day and evening).

As a result from the use of the construction machinery and equipment in open area during the project activities, increased noise and vibration level is expected to be generated in the environment.

In order to mitigate the adverse impact on the sensitive receptors, the Contractor shall be obliged to respect the proposed preventive measures in the Plan for mitigation of adverse impact on the environment, as well as the requirements pursuant with the national noise protection legislation.

Noise impact during the construction phase is expected to be adverse, long-term and of local importance with significant probability of occurrence.

Impact from inappropriate management with the created waste fractions

Several types of waste are expected to be generated during the realization of the project activities: excavated soil, concrete, communal waste, packaging waste, metal, plastic, electrical and electronic equipment waste. Waste shall generally be created during the realization of the project activities, as follows: communal waste from the workers (food, beverages, plastic/glass bottles, etc.), contaminated soil from potential leaking of motor oil from the use of the construction machinery and combined waste from the removal of earth from the project locations.

For the purposes of ensuring proper management with the generated waste, the Contractor shall be obliged to comply with the national requirements for waste management and to categorize it in accordance with the Waste List (Official  Gazette of the Republic of Macedonia, No 100/05). The Contractor shall be obliged to conclude a Contract with authorized legal entities for dealing with the generated waste fractions. The final disposal of the communal and inert waste shall be executed by the PE “Komunalec” from Negotino where the waste shall be disposed at the municipal landfill, located at 6 km from Negotino in the area called “Bucheto”. It is assessed that the quantity of generated earth waste with code 17 05 06 shall be 300 m3.

During the operational phase, during functioning of the facility, it is required for the Institution to conclude a Contract with authorized legal entities for dealing with the generated waste fractions which shall be generated from the facility’s operations.

Waste management impact in the construction and operational phase shall be positive, medium-term with significant importance, non-reversible and at local level.

Potential water and soil impact

The potential impact on the soil and groundwater shall be the inappropriate management with the generated waste fractions, potential leaks from the machinery/equipment and vehicles, inappropriate disposal of raw materials and production materials, etc.

During the operational phase, the potential impact shall be the potential boiler leaks and defects, water supplying and sewage network, etc.

In accordance with the legislation, the Contractor shall be obliged to prevent disposal of generated waste (for example, soil contaminated with motor oil leak from the construction machinery, existing asphalt, etc.) near the water bodies during the realization of the project activities, since it could contribute to the impaired water bodies quality. In accordance with the Regulation for categorization of water streams, lakes, reservoirs and ground waters (Official Gazette of the Republic of Macedonia, No 18/99) the water body near the project location is categorized as II class river (River Vardar).

In case of inappropriate dealing with the mobile toilets and waste bins, it is possible for liquid and solid waste to leak into the ground waters.

Expected impact is direct and adverse, reversible, with medium importance and at local level.

Potential flora and fauna impact

The project’s realization shall not cause any adverse impact on the flora and fauna since there are no protected areas in the environment.

Potential impact on cultural heritage

Only the monastery St. George is located in Negotino, at 800 m to the north-east of the project location and the monument Kosturica, 400 m north of the kindergarten.

Image 8 Cultural heritage in Negotino

The implementation of the project activities shall not cause any impact on the cultural heritage recorded in Negotino.

The appropriate measures for each individual medium are described in details in the Plan for measures for prevention and mitigation of adverse environmental and social impact from the project activities, as well as in the Plan for monitoring of the realization of measures.

All preventive/mitigation measures shall be applied before and during the construction activities by the responsible institutions, the Contractor and all involved parties in the following Plan for mitigation of the environment. The Contractor / Project Manager and Engineer shall regularly monitor the mitigation measures.

The Contractor shall be responsible to take into consideration and apply, on daily basis, all proposed preventive and mitigation measures. The Engineer shall supervise the implementation of the mitigation measures on the site by the Sub-contractor.

The main inspection responsibility shall be with the municipality employees (Head of the project for construction, Environment inspector and Communal inspector), who shall control the implementation of the mitigation measures and the proposed monitoring plan.

At the same time, the employees of the municipality of Negotino shall coordinate the work plan and the proposed measures with the kindergarten representatives (director, housekeeper, and educational personnel) and the sub-contractor for the purposes of ensuring smooth project implementation and minimizing of the risks for the environment, health and safety.

Meetings shall have to be regularly organized prior the commencement of the project activities, as well as during the construction activities so as to discuss the issues related to the timing, status of the prepared documentation, status / progress in the implementation of the project activities, for the purposes of ensuring good construction practice and safety of the workers and the surrounding population, as well as to produce minimal impact on the environment and, most importantly, to avoid adverse events and accidents. Regular reports shall be prepared in two-weekly periods by the Project Manager from the Negotino Municipality, and shall submit them to the Implementation Unit of the MLSP.

PLAN WITH PREVENTION AND MITIGATION MEASURES FOR THE ADVERSE ENVIRONMENTAL AND SOCIAL IMPACT FROM THE PROJECT ACTIVITIES

| Potential impact | Degree of impact | Proposed mitigation measures | Implementation Cost | Responsible person |
| --- | --- | --- | --- | --- |
| Project activity: Marking of the construction site for the kindergarten in Negotino, Municipality of Negotino |  |  |  |  |
| Potential adverse impact for the workers, users of the facilities and the general population in the community, due to: - Non-abiding by the national occupational health and safety requirements | Local / in the construction site Short-term during construction of the kindergarten Significant importance | - Preparation, approval and implementation of the Occupational Safety and Health Plan before the start of the construction activities; - Preparation of a Traffic Plan, with established movement plan for the vehicles and the construction machinery before the start of the construction activities; - Preparation of a Plan for Waste Management before the realization of the construction activities; - Placement of information for the local population regarding the following: - type and duration of project activities on the website of the Negotino Municipality: http://www.negotino.gov.mk/ and on the municipal information board; - Set up safe pathways for the local population to have a safe access to move around the construction site; - Implementation of good construction practice: - Installation of fence and placement of strips and warning signs around the construction site, - Placement of information boards on the project location including general information on the project, as well as data on the Contractor and the Engineer; - Placement of signs allowing access to the construction site only for the employees; - Installation of 24-hour security and lighting at the location; - Installation of mobile toilets and their regular cleaning; - In order to reduce the number of accidents, the equipment shall be managed by experience and trained personnel; - Placement of fire-extinguishers and first-aid kits; - Training of the personnel to operate the fire-extinguishing devices, such as: Fire extinguishers, hydrants, etc. - Designation of a responsible person for OSH at the construction site; - Procurement and obligatory use of the protective equipment and clothing for the workers. | - 150 Euro - 200 Euro - 500-700 Euro - 700 Euro/monthly for safeguard - 500 Euro monthly maintenance – 100 Euro per emptying | - Contractor - Engineer - Municipal personnel from the Negotino Municipality (communal inspector and environment inspector) - MLSP PIU |
| Project activities: Construction of kindergarten in Negotino, Municipality of Negotino |  |  |  |  |
| Impact on the air quality resulting from emissions caused by transportation vehicles and construction machinery in the construction site and local roads, resulting from: - exhaust gases and dust emissions from mobile sources | Local / near the construction site Long-term Significant importance | - It is necessary to limit the speed of the vehicles in the place of realization of construction activities; - Water spraying is required during dry and windy days; - Regular maintenance of the machinery (in authorized services outside the construction site) so as to avoid leaking of motor oil and to be in accordance with the latest emission standards; - Washing of the tires of the vehicles when exiting the construction site; - The construction materials, while being kept at the location and transported, shall have to be covered so as to eliminate any dust dispersion in the environment; - In case of significant dust emissions, the workers shall wear protective masks. | - / | - Contractor - Engineer |
| Increased level of noise and vibrations resulting from the use of construction machinery and equipment at the construction site in Negotino - I level of noise protection | Local / near the construction site Long-term Significant importance | - The kindergarten construction location, according to the national noise protection legislation, is part of the area of I level of protection against noise, with threshold values between 40 dBA for night time up to 50 dBA during the day; - The project activities shall be realized between 7 and 19 hours, and overnight activities are strictly prohibited; - While operating machineries with increased noise levels, the workers shall wear protective ear equipment (muffs); - In case of increased noise level, all machinery shall not be operated simultaneously. | - The workers are going to wear regular noise protective devices | - Contractor - Engineer |
| Potential adverse impact on the environment and health of people due to the generating different types of waste - Inappropriate waste management, collection, transport and final disposal | Local / in the construction site Medium-term Medium significance | - Identification of different types of waste at the construction site (excavated soil, communal waste, packaging waste, metal, plastics, etc.); - Waste classification according to the national List of Types of Waste (Official Gazette No 100/05) and selection of the waste at the project location; - The dominant waste fraction expected to be generated is classified in Chapter 17 Waste “Construction and demolition waste” (also including excavated soil from polluted areas) with code 17 05 06 excavated soil; - Placement of containers and designation of an appropriate location for temporary disposal of the generated waste fractions; - Small quantity of packaging of colors, glass, aluminum profiles, plastic, pipe pieces, packaging waste, cables, etc., left after the finalization of the project activities shall have to be dealt with in accordance with the waste specifics (appropriate marking, temporary storage and hand-over to authorized processing entity); - Transport and final disposal of the inert waste at an appropriate place; - Generation of hazardous waste (motor oil, vehicle fuel), shall be collected separately, and the Contractor shall hire an authorized entity for collection, transport and final disposal of the hazardous waste, and means for limiting leakage shall be used; - Waste covering during its transport so as to avoid unintentional release of waste along the transport route; - Incineration of waste on open areas is strictly prohibited. | - / | - Contractor - Engineer - Mayor of the Negotino Municipality - PE “Komunalec" Negotino |
| Operational phase |  |  |  |  |
| Potential adverse impact on the environment and health of people due to the generating different types of waste - Inappropriate waste management, collection, transport and final disposal | Local / in the kindergarten’s yard Medium-term Medium significance | - Conclusion of a Contract with the Public Enterprise “Komunalec” Negotino for collection and transport of communal waste (in accordance with the List of waste with code 20); - Waste classification according to the national List of Types of Waste (Official Gazette No 100/05); - Waste selection (paper, plastic and organic) and conclusion of a Contract with an authorized entity for collection and management of such waste, for each individual fraction. | - / | - Employees of the kindergarten - Mayor of the Negotino Municipality - PE “Komunalec" Negotino |
| Potential adverse impact on the safety of the employees, children and parents at entry and exit from the kindergarten’s yard - Inappropriate traffic signalization in the surrounding area of the kindergarten and at the yard’s entrance | Local / around the kindergarten Long-term Significant importance | - Installation of appropriate traffic signalization around the new kindergarten and setting of limited speed for movement of vehicles. | - / | - Mayor of the Negotino Municipality |
| Impact on the air quality resulting from emissions caused by heating, i.e. the boiler on pellets - exhaust gases and emissions from stationary source | Local / around the kindergarten Medium-term Significant importance | - Regular maintenance of the boiler for its continuous functioning; - In case of increased emissions of exhaust gases from the boiler operations, the boiler operational capacity shall have to be reduced, and other alternative means for heating of the facility shall be used. | - / | - Employees of the kindergarten - Engineer Environment inspector |
| Preparation of a Plan for regular and preventive maintenance | Local / around the kindergarten Long-term Significant importance | - To secure the proper functioning of the infrastructure components of the kindergarten (storm water system, sewage system, water supply, electrical installation, heating devices, etc.) and records for the entire technical documentation for the new kindergarten. The expected timeframe is before the opening the kindergarten (at least 1 month period is needed). | - Regular kindergarten maintenance | - Kindergarten director - Kindergarten housekeeper |
| Preparation of a Plan for fire protection of the newly-built kindergarten | Local / around the kindergarten Long-term Significant importance | - For facilitated dealing with, and identification of, risks from fires and ignition sources, as well as the measures required to limit the fast spreading of fire and smoke. The expected timeframe is before the opening the kindergarten. | - / | - Kindergarten director - Authorized OHS Company |

PLAN FOR MONITORING THE IMPLEMENTATION OF THE MITIGATION MEASURES FOR THE ADVERSE ENVIRONMENTAL AND SOCIAL IMPACT FROM THE PROJECT ACTIVITIES

| Which parameter shall be followed? | Where shall the parameter be followed? | How shall the parameter be followed? | When shall the parameter be followed (measuring frequency)? | Why shall the parameter be followed? | Costs |  | Responsibility |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Construction | Function | Reconstruction/ construction of facility and access road | Operational phase of the facility and the access road |
| Project activity: Marking of the construction site for the kindergarten in Negotino, Municipality of Negotino |  |  |  |  |  |  |  |  |
| Implementation of safety measures for the residents living in the vicinity and the construction site workers | At the construction site and in its immediate surrounding area | Visual inspection and informing the responsible persons in the Negotino Municipality | Prior the commencement of the construction activities (first day) | In order to minimize and avoid the risks for the health and safety of the residents in the immediate surrounding area and the workers |  |  | - Contractor – Bidder - Engineer - Environment inspector |  |
| At the beginning and at end of construction activities | At the construction site | Visual inspection | Daily | In order to minimize and avoid the risks for the environment and for the workers’ health |  |  | - Contractor – Bidder - Engineer - Environment inspector |  |
| Overall work of the Investor | At the construction site and its surrounding area | Visual inspection | Prior the commencement of the construction activities | Establishing of the situation |  |  | - Project Management Unit in cooperation with the Expert for environment and social issues |  |
| Project activities: Construction of kindergarten in Negotino, Municipality of Negotino |  |  |  |  |  |  |  |  |
| Emission of dust and exhaust gases from the operations with the construction machinery and equipment | Around the construction site and roads used for transport purposes | Monitoring the dust emissions and exhaust gases with calibrated dust and exhaust gases measuring equipment | The interval for implementation of measures shall depend on the provisions prescribed with the national legislation | To establish whether the air emission level is in accordance with the proposed threshold values |  |  | - Contractor – Bidder - Measuring of air emissions shall be conducted by an accredited laboratory hired by the Contractor |  |
| Noise level of the equipment and machinery | At the construction site | By control of the technical documentation of the equipment | On regular basis during the construction activities, through visits at the project location in accordance with the national legislation | To establish whether the noise level is above / below the allowed sound level for the measuring point |  |  | - Contractor – Bidder - Company authorized to perform measuring of the noise level, hired by the Contractor |  |
| Environment noise level | At the construction site and in its immediate surrounding area | With direct noise measuring with accredited instruments | Following the submitted complaint or during regular inspection | To establish whether the noise level is above / below the allowed sound level for the measuring point |  |  |  |  |
| Report for waste collection, transport and disposal | At the construction site | Documentation control - List of waste identification | Following the collection, transport and temporary and final disposal of waste | To improve the waste management at local and national level. To harmonize with the national legal requirements |  |  | - Project Management Unit in cooperation with the Expert for environment and social issues |  |
| Overall work of the Investor | At the construction site and in its surrounding area | Visual inspection | During project activities | Establishing of the situation |  |  | - Project Management Unit in cooperation with the Expert for environment and social issues |  |
| Project activities: Functioning of the newly-built kindergarten in Negotino, Municipality of Negotino |  |  |  |  |  |  |  |  |
| Quality of drinking water | Prior the commissioning of the kindergarten, it is necessary to establish the drinking water quality by an Accredited Laboratory Institute for Public Health / Negotino | Laboratory equipment for physical – chemical analysis and microbiological analysis of the drinking water quality. | Prior the commissioning of the kindergarten | To secure distribution of high-quality drinking water for the children by minimizing the health risks from waterborne diseases. |  |  |  | - Representatives of the Negotino Municipality - Persons from the kindergarten - PE “Komunalec" – Negotino |
| Plan for fire protection of the newly-built kindergarten | Prior the commencement of operation of the kindergarten | Overview of the plan | At the commencement of operations of the kindergarten | To secure implementation of the firefighting measures |  |  |  | - Representatives of the Negotino Municipality - Communal inspector - Persons from the kindergarten |
| Plan for regular and preventive maintenance | Prior the commencement of operation of the kindergarten | Overview of the plan | At the commencement of operations of the kindergarten |  |  |  |  | - Representatives of the Negotino Municipality - Communal inspector - Responsible persons from the kindergarten |
| Waste management plan | Prior the commencement of operation of the kindergarten | Overview of the plan | At the commencement of operations of the kindergarten | To secure the proper management with all types of waste, including the prevention and minimizing of the generation of waste where the same is feasible. |  |  |  | - Representatives of the Negotino Municipality - Communal inspector - Responsible persons employed in the kindergarten |

Annex  1 Minutes of Meeting for the Public hearing event to inform citizens and stakeholders about the activities for construction of a new kindergarten and the document "Initial Limited Environmental Impact Assessment and Social Aspects for Construction of a New Kindergarten" in Negotino Municipality held on 08.08.2019

Timetable

- Presentation of the “Social Services Improvement Project” by Natasha Tasevska Stojanovskа

- Presentation of "Basic Project for Construction of Kindergarten" by Veroljub Popovski

- Presentation of “Initial Limited Environmental and Social Impact Assessment for New Kindergarten Construction” by Slavjanka Pejcinovska Andonova,

- Questions and answers

- Other

The invitation for the public hearing as well as relevant documents were posted on the website of the Ministry of Labor and Social Policy http://www.mtsp.gov.mk/proekt-za-podobruvanje-na-socijalnite-uslugi.nspx and on the website of the Municipality of Negotino http://www.negotino.gov.mk/index.php?option=com_content&view=article&id=1634%3A2019-08-07-13-17-35&catid=24%3A2011-03-10-11-02-32&Itemid=111&lang=mk http://www.negotino.gov.mk/index.php?option=com_content&view=article&id=1633%3A2019-08-05-11-32-09&catid=22%3A2011-01-24-14-16-37&Itemid=109&lang=mk so that those interested had the opportunity to see the documents and get acquainted with the planned activities.

The public hearing was held in the Municipality of Negotino on 08 August 2019 at 11:00, within the municipal building in City of Negotino, on the public hearing event were presented the main findings from the prepared document “Initial Limited Environmental and Social Impact Assessment for Construction of new kindergarten in the Municipality of Negotino”.

The public debate was attended by representatives of the Ministry of Labor and Social Policy, representatives of the Municipality of Negotino, employees of kindergartens, employees of the Center for Social Work Negotino and citizens of the municipality of Negotino. (attached to the document is a list of attendees – Annex 1).

Photos from the event are presented in Annex 2.

The questions that were asked by the audience were mostly regarding the starting of the construction of the kindergarten, possibility for reducing the kindergarten yard so that the residential buildings adjacent to the kindergarten would have access roads built by the kindergarten, is it taken into account that there is a nursing home nearby and are these two facilities compatible, etc..? All questions were answered by the representatives by the MLSP in a way that all aspects within the project realization will be taken into account and the rest will be discussed with the municipality for their most easily overcome.

The Environmental and Social Safeguards Specialist presented the prepared document for “Initial Limited Environmental and Social Impact Assessment for Construction of new kindergarten in the Municipality of Negotino”. After the presentation, some of the participants in the hall presented several comments, as environmental aspects:

- Тhe implementation of the project activities and operation of the kindergarten will generate increased level of noise (machinery and kids) will affect the elderly people from the nursing home for elderly people “Zana”, which is located near the kindergarten project site; and

- Difficult access for local residents to their homes during construction activities (specifically for several houses which are located near the project site);

After the evidenced comments, it was responded that the increased noise level from the implementation of the project activities, would not have an adverse impact on the elderly people in the nursing home for elderly people “Zana” as the mitigation measures will be implemented during the construction phase and that it is normal that kids are playing outside. In addition, regarding the difficult access of several residents to their homes, it was answered that an appropriate solution would be found (by the Investor / Contractor) in order to meet their requirements for access to their homes and the Contractor will be requested to prevent the block of the entrance to neighbouring citizens to their houses, garages.

List of attendance on public hearing event in Municipality of Negotino

Photos from the public hearing event held in Municipality of Negotino